Graduation Project Proposal
Microsoft Data Engineer Track

Project Name:
StayWithUs: Customer Churn Analysis and Retention Strategy
Team Leader: Abdullah Ashraf Elsayed

Name	Student ID	Email
Abdullah Ashraf Elsayed	21080102	phabdullahashraf@gmail.com
Abdalla Hamdi Hussein	21088678	abdallahamdi458@gmail.com
Amany Mohamed Hussein	21068160	amanyhussein133@gmail.com
Shimaa Alaa Gomaa	21028068	sh37876889@gmail.com
Rawan Hossam Said	21083686	hossamrawan567@gmail.com

Project planning
Project Description
Problem:
Customer churn—when customers stop using a company’s product or service—is a critical challenge for businesses across industries. High churn rates directly impact revenue, increase acquisition costs, and signal underlying issues in customer experience, service quality, or product fit. Without early detection, companies often react too late to retain at-risk customers.
Solution:
This project tackles churn proactively by leveraging historical customer data—including demographics, usage behavior, service interactions, and complaint history—to build a predictive analytics system. We will develop a machine learning–based classification model that identifies customers at high risk of churning. The model will be deployed through an intuitive interface, enabling business teams to take timely, targeted retention actions—such as personalized offers or support outreach—based on data-driven insights. Ultimately, this project transforms raw customer data into a strategic tool for reducing attrition and enhancing customer lifetime value.

Group Members & Roles
Name	Participation
Abdullah Ashraf Elsayed	Team Leader: Oversees project execution, coordinates tasks, ensures deadlines are met. / Milestone 1: / Data Collection, Exploration & Preprocessing / Milestone 2: Predictive Model Development
Abdalla Hamdi Hussein	Milestone 1: / Data Collection, Exploration & Preprocessing / Milestone 3: Deployment & Retention Strategy / Documentation
Amany Mohamed Hussein	Milestone 1: / Data Collection, Exploration & Preprocessing / Milestone 3: Deployment & Retention Strategy
Shimaa Alaa Gomaa	Milestone 1: / Data Collection, Exploration & Preprocessing / Milestone 3: Deployment & Retention Strategy
Rawan Hossam Said	Milestone 2: Predictive Model Development / Milestone 3: Deployment & Retention Strategy

Objectives
- Understand customer behavior through exploratory data analysis (EDA).
- Preprocess and prepare a high-quality dataset for modeling.
- Build and evaluate a robust machine learning model to predict customer churn.
- Deploy the model via a user-friendly interface (Streamlit).
- Recommend targeted, data-backed retention strategies to reduce churn.

Tools & Technologies
- Programming Languages: Python
- Data Processing & EDA: Pandas, NumPy, Matplotlib, Seaborn
- Machine Learning: Logistic Regression, Random Forest, or XGBoost
- Model Evaluation: Scikit-learn metrics (Accuracy, Precision, Recall, F1, ROC-AUC)
- Deployment: Flask
- Version Control & Collaboration: Git, GitHub
- Documentation: Jupyter Notebooks, PowerPoint

Milestones & Deadlines
Milestones	Tasks	Deliverables	Deadlines
Milestone 1: / Data Collection, Exploration & Preprocessing	- Collect & load dataset / - Perform EDA / - Handle missing values, encode categories, scale features	- EDA Notebook / - Cleaned CSV dataset / - Summary insights report	20/10/2025
Milestone 2: Predictive Model Development	- Train/test split / - Train & compare models / - Hyperparameter tuning / - Feature importance analysis	- Model evaluation report / - Trained model / - Feature importance plots	3/11/2025
Milestone 3: Deployment & Retention Strategy	- Build Flask app / - Formulate retention tactics / - Prepare final demo	- Deployed app (local/cloud) / - Retention strategy report / - Final presentation deck	17/11/2025

KPIs (Key Performance Indicators)
1. Data Preprocessing
- Missing / duplicate data handling	: 100% of nulls and duplicates resolved
- Data validation success rate: ≥ 95% of records pass schema and consistency checks
Script execution time < 60 seconds on test dataset
2. Visualization
- Dashboard/app load time < 3 seconds
- KPI coverage	≥ 90% of required churn insights visualized, including:
- Churn rate by tenure
- Churn by contract type
- Complaint frequency
3. Presentation & Reporting
Report includes all required sections (100% completeness)
- Model / analysis explanation clarity: Non-technical stakeholders can understand results without assistance
- Visual storytelling quality: 100% of plots labeled clearly (titles, legends, units)
- Report completion: Final PDF / PPT delivered with EDA summary, model performance, and retention strategy

Conclusion
This project bridges data engineering, machine learning, and business strategy to tackle a real-world problem: customer churn. By delivering a clean pipeline, accurate predictive model, and actionable retention plan, our team aims to demonstrate end-to-end data product development aligned with industry best practices.

Stakeholder analysis
Executive Management
The executive management team oversees the overall business strategy and uses churn analysis insights to make high-level decisions that impact profitability and growth. They focus on understanding churn trends to evaluate the effectiveness of customer retention initiatives and ensure that the organization’s goals align with reducing churn and improving customer lifetime value.
Customer Retention Team
The customer retention team uses churn predictions to identify at-risk customers and implement targeted actions to keep them engaged. Their role involves designing loyalty programs, offering personalized incentives, and addressing the reasons behind customer dissatisfaction to increase retention rates and reduce revenue loss.
Marketing department
The marketing department leverages churn analysis results to segment customers, create personalized campaigns, and attract long-term subscribers. They use insights from churn data to optimize pricing, promotions, and advertising strategies aimed at retaining high-value customers and improving brand loyalty.

Customer Support Department
The customer support department plays a key role in preventing churn by addressing complaints and issues efficiently. Churn analysis helps them identify customers likely to leave and provide proactive support or solutions, improving customer satisfaction and trust in the company’s services.
Finance Department
The finance department monitors the financial implications of churn, such as lost revenue and customer acquisition costs. They use churn analysis to forecast financial performance, allocate budgets for retention strategies, and evaluate the return on investment (ROI) of churn reduction initiatives.
Product & Service Development Team
This team uses churn insights to understand how product features, service quality, or pricing influence customer decisions. By analyzing churn drivers, they can enhance existing offerings, fix service gaps, and innovate new features that align better with customer expectations and market needs.
IT & Network Infrastructure Team
The IT and network infrastructure team ensures reliable and high-quality service delivery, which is crucial for customer satisfaction. Churn analysis helps them identify technical issues—such as frequent outages or poor connectivity—that may cause customers to leave, allowing them to prioritize infrastructure improvements.

Data Analytics / Business Intelligence Team
The data analytics or BI team is responsible for collecting, processing, and interpreting customer data to uncover churn patterns. They develop dashboards, predictive models, and visual reports that support decision-making across departments and ensure that all insights are data-driven and actionable.
Sales Team
The sales team uses churn insights to identify customers who might cancel their contracts and to design tailored offers to retain them. They also use this information to target new prospects more effectively, focusing on segments with higher retention potential and long-term profitability.
Call Center Team
The call center team interacts directly with customers and can act on churn predictions by providing immediate assistance or retention offers. They serve as the frontline in understanding customer pain points, escalating common issues, and influencing positive customer experiences to prevent churn.
Customer Experience Managers
Customer experience managers oversee the entire customer journey, ensuring consistency and satisfaction across all touchpoints. They use churn analysis insights to identify areas where customers face friction and to coordinate with different departments to enhance overall service quality and user experience.

Quality Assurance Team
The quality assurance team ensures that the company’s products and services meet customer expectations and industry standards. Churn analysis helps them detect quality-related reasons behind customer dissatisfaction, enabling them to improve processes, service delivery, and overall customer confidence in the brand.